# ISL Recognition Project – Team Workflow & Review Plan

5-Member Team | 3 Review Workflow | Reference Document

# 1. Project Team Segmentation

| Member | Main Segment | Review 1 | Review 2 | Review 3 |
| --- | --- | --- | --- | --- |
| Member 1 | Static Sign Recognition | Dataset + preprocessing research | Train and evaluate static CNN / transfer learning | Real-time static recognition + optimization |
| Member 2 | Dynamic Sign Recognition | Dynamic dataset + video analysis | CNN + LSTM/GRU model | Real-time dynamic recognition + smoothing |
| Member 3 | Data Pipeline & Preprocessing | Dataset organization + preprocessing prototypes | Complete static/dynamic pipelines | Real-time preprocessing + frame buffering |
| Member 4 | LLM / RAG Module | Use case + architecture research | Initial RAG/LLM prototype | Integrate RAG/LLM with recognition output |
| Member 5 | Integration & Backend | GitHub + architecture + project setup | Common interfaces + initial integration | Final system integration + testing + documentation |

# 2. Detailed Workflow by Member

# Member 1 – Static Sign Recognition

Own the complete static ISL recognition module: image → preprocessing → model → predicted sign.

## Review 1 – Dataset & Research

### Tasks

Find a suitable static ISL dataset

Analyze classes, images per class, resolution and quality

Check corrupted/duplicate images and class imbalance

Select initial classes

Research CNN and transfer learning

Build a small preprocessing prototype

### Features / Things to Check

Confirm the dataset is relevant to ISL

Document class names and counts

Record image formats/resolutions

Decide resize and normalization strategy

Keep dataset analysis reproducible

### Checkpoints

☐ Dataset selected

☐ Dataset statistics available

☐ Sample images displayed

☐ Class distribution generated

☐ Preprocessing successfully loads and transforms images

### Reusable Prompt for ChatGPT

Act as the Static Sign Recognition engineer. For Review 1, analyze the selected ISL static image dataset. Help me inspect the dataset structure, classes, images per class, image resolution, class imbalance, corrupted or duplicate images, and recommend a preprocessing pipeline. Do not invent dataset statistics; use the data I provide. Give me step-by-step code and explain where each file should go in our project.

## Review 2 – Static Model Development

### Tasks

Finalize preprocessing

Create train/validation/test split

Build Dataset and DataLoader

Train a baseline CNN

Optionally test transfer learning

Evaluate and save the best model

Create an inference function

### Features / Things to Check

Check for data leakage

Keep class mapping consistent

Track training/validation loss and accuracy

Check overfitting/underfitting

Test model loading on unseen images

### Checkpoints

☐ Training completes

☐ Validation results recorded

☐ Test evaluation completed

☐ Confusion matrix generated

☐ Best model saved and reloadable

☐ New image prediction works

### Reusable Prompt for ChatGPT

Act as the Static Sign Recognition engineer. I have a prepared ISL image dataset. Guide me step by step to build a baseline CNN for classification, create train/validation/test splits, train and validate it, save the best model, and evaluate it with accuracy, precision, recall, F1-score, and a confusion matrix. Check my tensor shapes and code structure as we go. Do not give me a complete project file at once; build it module by module.

## Review 3 – Real-Time Static Recognition

### Tasks

Load the trained model

Capture webcam frames

Apply training-consistent preprocessing

Predict sign and confidence

Add confidence threshold

Test speed and robustness

### Features / Things to Check

Compare webcam preprocessing with training preprocessing

Check latency

Test lighting/background variation

Test multiple users

Check unstable predictions

### Checkpoints

☐ Webcam works

☐ Correct input reaches model

☐ Prediction and confidence are displayed

☐ Performance is acceptable

☐ Module connects to final system

### Reusable Prompt for ChatGPT

Act as the Static Sign Recognition engineer. Help me integrate my trained static ISL model with a webcam in a modular way. Build the pipeline step by step: capture frame, preprocess exactly as in training, run inference, calculate confidence, apply a threshold, and display the result. Help me test latency and common failure cases.

# Member 2 – Dynamic Sign Recognition

Own the complete dynamic ISL recognition module: video → frames → sequence → CNN features → LSTM/GRU → predicted sign.

## Review 1 – Dynamic Dataset & Video Analysis

### Tasks

Find a genuine dynamic ISL dataset

Analyze videos, labels, classes, FPS, duration and resolution

Check signers/backgrounds where available

Extract sample frames

Verify meaningful movement

Research LSTM and GRU

### Features / Things to Check

Ensure data contains temporal movement

Check videos per class

Inspect frame order

Decide an initial sequence strategy

### Checkpoints

☐ Dynamic dataset selected

☐ Dataset statistics prepared

☐ Frames extracted successfully

☐ Movement verified

☐ Initial sequence strategy documented

### Reusable Prompt for ChatGPT

Act as the Dynamic Sign Recognition engineer. For Review 1, help me analyze a dynamic ISL video dataset. I need to inspect classes, videos per class, FPS, duration, resolution, signers if available, labels, and whether each sign contains meaningful temporal movement. Then guide me to extract sample frames and propose an initial fixed-length sequence strategy. Use only the dataset information I provide and do not invent values.

## Review 2 – CNN + LSTM/GRU Development

### Tasks

Use fixed-length frame sequences

Build CNN feature extraction

Build LSTM and/or GRU temporal classifier

Train and validate

Save best model

Test on unseen videos

### Features / Things to Check

Check sequence length and frame order

Verify tensor shapes

Verify CNN feature dimension matches LSTM/GRU input

Track overfitting and validation performance

### Checkpoints

☐ Video-to-sequence pipeline works

☐ Model trains successfully

☐ Validation results available

☐ Best model saved

☐ Unseen video inference works

### Reusable Prompt for ChatGPT

Act as the Dynamic Sign Recognition engineer. Guide me step by step to build a dynamic ISL recognition model using fixed-length video frame sequences, CNN-based spatial feature extraction, and an LSTM or GRU for temporal classification. Help me verify tensor shapes, training flow, validation, model saving, and inference. Build the implementation module by module instead of giving a full project at once.

## Review 3 – Real-Time Dynamic Recognition

### Tasks

Load selected dynamic model

Create webcam frame buffer

Maintain fixed-length sequence

Run sliding-window prediction

Add prediction smoothing

### Features / Things to Check

Check buffer length

Check sequence ordering

Measure latency

Test stability

Avoid random label flickering

### Checkpoints

☐ Frame buffer works

☐ Dynamic predictions run continuously

☐ Sliding window works

☐ Predictions are smoothed

☐ Module connects to final system

### Reusable Prompt for ChatGPT

Act as the Dynamic Sign Recognition engineer. Help me convert my trained dynamic ISL model into a real-time webcam pipeline. Build a frame buffer, maintain fixed-length ordered sequences, run sliding-window inference, and add prediction smoothing or majority voting. Help me test latency and prediction stability.

# Member 3 – Data Pipeline & Preprocessing

Own the common data layer supporting both static and dynamic recognition.

## Review 1 – Data Organization & Prototypes

### Tasks

Define dataset folder structure

Load static images

Resize and normalize images

Read videos

Extract and resize frames

Test frame sampling

Document output shapes

### Features / Things to Check

Verify labels

Verify file paths

Check corrupted files

Document preprocessing decisions

### Checkpoints

☐ Common dataset structure defined

☐ Static loading works

☐ Video loading works

☐ Frame extraction works

☐ Output dimensions documented

### Reusable Prompt for ChatGPT

Act as the Data Pipeline engineer. Help me design a clean dataset structure for both static ISL images and dynamic ISL videos. Guide me to build small prototypes for image loading, resizing, normalization, video reading, frame extraction, and frame sampling. Keep the code reusable and modular, and explain the expected input/output shape at every stage.

## Review 2 – Complete Data Pipelines

### Tasks

Build reusable Dataset/DataLoader modules

Create train/validation/test splits

Implement appropriate augmentation

Generate fixed-length sequences

Standardize labels and class mapping

### Features / Things to Check

Check no train-test leakage

Check batch shapes

Check label consistency

Check reproducibility

### Checkpoints

☐ Static pipeline feeds static model

☐ Dynamic pipeline feeds temporal model

☐ Batch loading works

☐ Class mapping is documented

☐ Pipelines are reusable

### Reusable Prompt for ChatGPT

Act as the Data Pipeline engineer. Help me finalize reusable static and dynamic data pipelines for an ISL project. Build Dataset/DataLoader components, train/validation/test splitting, label mapping, image preprocessing, optional augmentation, and fixed-length video sequence generation. Check for data leakage and verify tensor shapes before integration.

## Review 3 – Real-Time Preprocessing

### Tasks

Convert webcam frames into model-ready input

Optimize image/frame preprocessing

Support dynamic frame buffering

Keep inference preprocessing consistent with training

### Features / Things to Check

Check latency

Check memory use

Verify normalization consistency

Verify frame sequence shape

### Checkpoints

☐ Real-time preprocessing works

☐ Static input is valid

☐ Dynamic sequences are valid

☐ No major processing bottleneck

### Reusable Prompt for ChatGPT

Act as the Data Pipeline engineer. Help me optimize preprocessing for real-time webcam inference while keeping it consistent with training. Build reusable functions for static frame preprocessing and dynamic sequence preparation, and help me measure bottlenecks, verify shapes, and reduce unnecessary processing.

# Member 4 – LLM / RAG Module

Own the LLM/RAG component. The exact use case must be clearly defined so it connects meaningfully with ISL recognition.

## Review 1 – Use Case & Architecture

### Tasks

Define exact LLM/RAG purpose

Identify input from recognition system

Identify knowledge sources

Study ingestion, retrieval and generation flow

Create architecture diagram

### Features / Things to Check

Confirm module is connected to project objective

Define expected input/output

Select document sources

Document privacy/cost assumptions if relevant

### Checkpoints

☐ Clear use case approved

☐ Knowledge source identified

☐ Input/output defined

☐ Architecture diagram ready

### Reusable Prompt for ChatGPT

Act as the LLM/RAG engineer. Help me define a clear and useful RAG use case that connects directly to our ISL recognition project. Start by defining the user problem, system input, knowledge source, retrieval process, LLM role, and expected output. Do not build unnecessary features; focus on a review-ready architecture and a small feasible prototype plan.

## Review 2 – Initial RAG/LLM Prototype

### Tasks

Prepare and clean documents

Chunk documents

Create embeddings

Store/retrieve relevant chunks

Connect retrieval context to an LLM

Test sample queries

### Features / Things to Check

Check chunk quality

Check retrieval relevance

Check grounded responses

Record example queries and outputs

### Checkpoints

☐ End-to-end query works

☐ Relevant context retrieved

☐ LLM response generated

☐ Prototype demo prepared

### Reusable Prompt for ChatGPT

Act as the LLM/RAG engineer. Guide me step by step to build a small RAG prototype for our project: document preparation, chunking, embeddings, vector storage, retrieval, prompt construction, and response generation. Keep each component modular and help me evaluate whether retrieved context is relevant. Do not give one huge codebase; build and test each stage separately.

## Review 3 – Integration with Recognition System

### Tasks

Receive recognized sign/text output

Pass appropriate text/context into RAG flow

Return useful contextual output

Test end-to-end behavior

### Features / Things to Check

Validate interfaces

Handle missing/low-confidence recognition output

Check response relevance

Test complete user flow

### Checkpoints

☐ Recognition output reaches RAG

☐ RAG returns useful output

☐ End-to-end demo works

☐ Failure cases documented

### Reusable Prompt for ChatGPT

Act as the LLM/RAG engineer. Help me integrate the RAG pipeline with the output of our ISL recognition system. Design a clean interface, handle low-confidence or invalid recognition results, pass recognized text into the retrieval/generation flow, and test the complete end-to-end user journey.

# Member 5 – Integration & Backend

Own project architecture, GitHub workflow, module interfaces, integration, testing, and final application coordination.

## Review 1 – Project Setup & Architecture

### Tasks

Create GitHub repository

Add collaborators

Define branch strategy

Create folder structure

Create README, requirements and .gitignore

Define module interfaces

Document development rules

### Features / Things to Check

No direct pushes to main

Each module has a clear owner

Paths are portable

Dependencies are documented

### Checkpoints

☐ Repository ready

☐ Team can clone and run setup

☐ Branches documented

☐ Architecture diagram ready

☐ Module responsibilities documented

### Reusable Prompt for ChatGPT

Act as the Integration and Backend engineer. Help me set up a GitHub-based workflow for a 5-member ISL project. Define a clean repository structure, branch strategy, pull request workflow, module boundaries, requirements management, .gitignore, README sections, and common input/output interfaces. Explain the workflow step by step so the team can implement it locally.

## Review 2 – Common Interfaces & Initial Integration

### Tasks

Define standard module interfaces

Test loading static model

Test loading dynamic model

Test RAG independently

Remove hard-coded paths

Build an integration prototype

### Features / Things to Check

Check module compatibility

Check dependency conflicts

Check consistent configuration

Document how modules communicate

### Checkpoints

☐ Modules run independently

☐ Models load successfully

☐ Interfaces documented

☐ Basic integration prototype works

### Reusable Prompt for ChatGPT

Act as the Integration and Backend engineer. Help me connect independently developed modules from a static recognition model, dynamic recognition model, data pipeline, and RAG prototype. First define clear input/output contracts, then build a minimal integration layer. Avoid tightly coupling modules and help me test each integration point.

## Review 3 – Final Integration & Application

### Tasks

Combine modules into final application

Connect webcam modes

Integrate static/dynamic recognition

Integrate RAG if in final scope

Run end-to-end tests

Resolve merge conflicts

Finalize README and run instructions

### Features / Things to Check

Fresh-clone reproducibility

No hard-coded local paths

Dependency setup works

Models load correctly

Full demo works

### Checkpoints

☐ End-to-end application works

☐ Fresh setup test passes

☐ GitHub is clean

☐ Documentation is complete

☐ Final demo checklist passes

### Reusable Prompt for ChatGPT

Act as the Integration and Backend engineer. Help me build the final end-to-end application for our ISL project by connecting webcam input, static recognition, dynamic recognition, and the optional RAG/LLM layer. Create a clean modular application flow, test it from a fresh clone, remove hard-coded paths, and prepare a final demo and troubleshooting checklist.

# 3. Team-Level Review Checkpoints

## Review 1

☐ Each member has a clearly defined module and scope

☐ Research/dataset/prototype evidence is available

☐ GitHub repository and branches are working

☐ Architecture and module interfaces are documented

☐ Each member can demonstrate their assigned prototype

## Review 2

☐ Core static and dynamic ML modules are working

☐ Data pipelines are reusable

☐ RAG/LLM prototype is demonstrated if included in project scope

☐ Initial integration is tested

☐ Actual experimental results are recorded

## Review 3

☐ Real-time/static/dynamic pipeline is integrated as planned

☐ RAG/LLM is integrated if retained in final scope

☐ End-to-end testing is complete

☐ Fresh-clone reproducibility is tested

☐ Documentation, demo checklist, and final results are ready

# 4. GitHub Working Rule

Do not push unfinished work directly to main.

Each member works on their own branch.

Test locally before pushing.

Use clear commit messages.

Create a pull request for completed work.

Integration member checks interfaces before merging.

Keep large datasets and generated model weights out of Git unless the team intentionally uses appropriate storage.

# 5. Recommended Review Evidence

For every review, each member should bring:

Working code

A small demo or output

Screenshots/graphs/results where relevant

A short explanation of the pipeline

Code pushed to GitHub

Known limitations and next steps