# Member 2 – Dynamic ISL Recognition

SRS-style work specification + complete AI handoff prompt

# 1. Project Context

Project: Real-Time Indian Sign Language Recognition Using Spatial-Temporal Deep Learning. The system recognizes static ISL signs from a single frame and dynamic ISL signs from frame sequences. The dynamic pipeline uses CNN-based spatial feature extraction followed by LSTM/GRU temporal modelling. The final application uses a live webcam and displays the predicted sign as text.

# 2. Objective

Build the complete dynamic-sign recognition branch: genuine ISL video/sequence data → frame extraction and fixed-length sequences → CNN spatial features → LSTM and/or GRU temporal model → dynamic class prediction → reusable real-time inference.

# 3. Scope

Dynamic dataset inspection: classes, videos/class, duration, FPS, resolution, frames, signers and movement variation.

Frame extraction and reproducible fixed-length sequence creation.

Video-level train/validation/test splitting; never randomly split frames from the same video across sets.

CNN feature extraction.

CNN+LSTM and CNN+GRU implementation if feasible, followed by comparison.

Training, held-out evaluation, model checkpointing and reusable inference.

Real-time frame-buffer/sliding-window support and handover.

# 4. Required Interface / Contract

predict_dynamic(frame_sequence) -> {'label': '<class>', 'confidence': <float>}

# 5.1 Review 1

## Tasks

Find/inspect a genuine dynamic ISL dataset and verify samples contain movement.

Record license, class/video counts, duration, FPS, resolution and signer information when available.

Prototype video loading, frame extraction and sequence sampling.

Define candidate sequence lengths only after inspecting actual videos.

Document tensor shapes and class mapping.

## Acceptance Checkpoints

☐ All listed Review 1 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 5.2 Review 2

## Tasks

Create video-level reproducible splits and check leakage.

Implement VideoDataset/DataLoader and fixed-length sequence generation.

Implement CNN feature extraction + LSTM and/or GRU.

Train and validate models.

Compare LSTM vs GRU where feasible using actual accuracy, precision, recall, F1, training time, inference speed and model size.

Save best checkpoint and build inference on unseen sequences.

## Acceptance Checkpoints

☐ All listed Review 2 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 5.3 Review 3

## Tasks

Connect webcam frame buffer/sliding window to dynamic model.

Apply training-compatible preprocessing and sequence sampling.

Add confidence threshold and optionally prediction smoothing.

Test latency, lighting/background sensitivity, different performers and similar signs where possible.

Hand over a clean dynamic inference API and model package.

## Acceptance Checkpoints

☐ All listed Review 3 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 6. Recommended Files

video_dataset.py

frame_extractor.py

sequence_generator.py

cnn_lstm.py

cnn_gru.py

train_dynamic.py

evaluate_dynamic.py

inference.py

# 7. Critical Rules

Do not call a static image dataset dynamic recognition.

Do not randomly split frames from one video across train/test.

Do not fabricate FPS, frame counts or metrics.

Do not report training accuracy as final performance.

# 8. Definition of Done

☐ Source code is clean and modular.

☐ Actual evaluation/test evidence is saved.

☐ Input/output and preprocessing requirements are documented.

☐ Dependencies and run instructions are provided.

☐ Another team member can run a representative test.

☐ Known limitations are documented.

☐ Changes are committed through the agreed GitHub workflow.

# 9. MASTER PROMPT – Give This to Any AI

You are the implementation engineer for Member 2 – Dynamic ISL Recognition.

PROJECT CONTEXT:
Project: Real-Time Indian Sign Language Recognition Using Spatial-Temporal Deep Learning. The system recognizes static ISL signs from a single frame and dynamic ISL signs from frame sequences. The dynamic pipeline uses CNN-based spatial feature extraction followed by LSTM/GRU temporal modelling. The final application uses a live webcam and displays the predicted sign as text.

MY OBJECTIVE:
Build the complete dynamic-sign recognition branch: genuine ISL video/sequence data → frame extraction and fixed-length sequences → CNN spatial features → LSTM and/or GRU temporal model → dynamic class prediction → reusable real-time inference.

SCOPE:
- Dynamic dataset inspection: classes, videos/class, duration, FPS, resolution, frames, signers and movement variation.
- Frame extraction and reproducible fixed-length sequence creation.
- Video-level train/validation/test splitting; never randomly split frames from the same video across sets.
- CNN feature extraction.
- CNN+LSTM and CNN+GRU implementation if feasible, followed by comparison.
- Training, held-out evaluation, model checkpointing and reusable inference.
- Real-time frame-buffer/sliding-window support and handover.

REQUIRED CONTRACT:
predict_dynamic(frame_sequence) -> {'label': '<class>', 'confidence': <float>}

CRITICAL RULES:
- Do not call a static image dataset dynamic recognition.
- Do not randomly split frames from one video across train/test.
- Do not fabricate FPS, frame counts or metrics.
- Do not report training accuracy as final performance.

WORKING METHOD:
Proceed phase by phase. Before major code:
1. State the current objective.
2. List missing inputs/information.
3. Inspect the dataset/code/configuration I provide.
4. Do not invent statistics, paths, results or licenses.
5. Propose the smallest correct implementation.
6. Give modular code with exact file placement.
7. Explain local execution.
8. Give tests and acceptance checkpoints.
9. Wait for my actual output/error before assuming success.

PHASES:
1. A Dataset inspection
2. B Video/frame preprocessing
3. C Video-level splitting
4. D CNN spatial features
5. E LSTM/GRU temporal modelling
6. F Training
7. G Evaluation/comparison
8. H Real-time inference
9. I Handover

REVIEW REQUIREMENTS:
Review 1:
- Find/inspect a genuine dynamic ISL dataset and verify samples contain movement.
- Record license, class/video counts, duration, FPS, resolution and signer information when available.
- Prototype video loading, frame extraction and sequence sampling.
- Define candidate sequence lengths only after inspecting actual videos.
- Document tensor shapes and class mapping.
Review 2:
- Create video-level reproducible splits and check leakage.
- Implement VideoDataset/DataLoader and fixed-length sequence generation.
- Implement CNN feature extraction + LSTM and/or GRU.
- Train and validate models.
- Compare LSTM vs GRU where feasible using actual accuracy, precision, recall, F1, training time, inference speed and model size.
- Save best checkpoint and build inference on unseen sequences.
Review 3:
- Connect webcam frame buffer/sliding window to dynamic model.
- Apply training-compatible preprocessing and sequence sampling.
- Add confidence threshold and optionally prediction smoothing.
- Test latency, lighting/background sensitivity, different performers and similar signs where possible.
- Hand over a clean dynamic inference API and model package.

HANDOVER:
Before declaring the work complete, ensure there is clean source code, documented configuration, stable input/output, actual test/evaluation evidence, dependencies, run instructions, sample test data where appropriate, and known limitations.

Start with the first phase. If dataset location, repository structure, model interface, or another required input is missing, ask me for it instead of guessing.

# 10. Review-Specific AI Prompts

## Review 1

I am working as Member 2 – Dynamic ISL Recognition. Using the full specification above, help me complete Review 1 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Find/inspect a genuine dynamic ISL dataset and verify samples contain movement.
- Record license, class/video counts, duration, FPS, resolution and signer information when available.
- Prototype video loading, frame extraction and sequence sampling.
- Define candidate sequence lengths only after inspecting actual videos.
- Document tensor shapes and class mapping.

## Review 2

I am working as Member 2 – Dynamic ISL Recognition. Using the full specification above, help me complete Review 2 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Create video-level reproducible splits and check leakage.
- Implement VideoDataset/DataLoader and fixed-length sequence generation.
- Implement CNN feature extraction + LSTM and/or GRU.
- Train and validate models.
- Compare LSTM vs GRU where feasible using actual accuracy, precision, recall, F1, training time, inference speed and model size.
- Save best checkpoint and build inference on unseen sequences.

## Review 3

I am working as Member 2 – Dynamic ISL Recognition. Using the full specification above, help me complete Review 3 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Connect webcam frame buffer/sliding window to dynamic model.
- Apply training-compatible preprocessing and sequence sampling.
- Add confidence threshold and optionally prediction smoothing.
- Test latency, lighting/background sensitivity, different performers and similar signs where possible.
- Hand over a clean dynamic inference API and model package.