# Member 4 – Model Architecture & Experiment Design

SRS-style work specification + complete AI handoff prompt

# 1. Project Context

Project: Real-Time Indian Sign Language Recognition Using Spatial-Temporal Deep Learning. The system recognizes static ISL signs from a single frame and dynamic ISL signs from frame sequences. The dynamic pipeline uses CNN-based spatial feature extraction followed by LSTM/GRU temporal modelling. The final application uses a live webcam and displays the predicted sign as text.

# 2. Objective

Own the model-design and comparison layer: define the clean experimental architecture for spatial and temporal recognition, ensure interfaces between CNN and LSTM/GRU are correct, and select the final architecture from actual experiments rather than assumptions.

# 3. Scope

Architecture specifications for static CNN and dynamic CNN→LSTM/GRU interfaces.

Tensor-shape verification and feature-dimension contracts.

Experiment configuration and reproducibility.

LSTM vs GRU comparison design.

Optional custom-CNN vs transfer-learning comparison if resources allow.

Ablation/optimization studies such as sequence length, hidden size, dropout and learning rate.

Final architecture selection based on held-out results.

# 4. Required Interface / Contract

Static model: image_tensor -> class_logits | Dynamic feature encoder: frame_tensor -> feature_vector; temporal model: feature_sequence -> class_logits

# 5.1 Review 1

## Tasks

Create architecture diagrams for static and dynamic branches.

Define model input/output and feature-sequence contracts.

Review dataset constraints before fixing architecture.

Prepare experiment plan and baseline definitions.

Define what results must be recorded for fair comparison.

## Acceptance Checkpoints

☐ All listed Review 1 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 5.2 Review 2

## Tasks

Implement or coordinate reusable architecture modules.

Verify CNN feature dimension entering LSTM/GRU.

Run controlled experiments: LSTM vs GRU and selected sequence lengths/architectures where feasible.

Record hyperparameters, seed, dataset split and results.

Select candidates using validation and held-out evaluation rather than training accuracy.

## Acceptance Checkpoints

☐ All listed Review 2 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 5.3 Review 3

## Tasks

Freeze the selected architecture.

Support final hybrid application with stable interfaces.

Perform final robustness/latency/model-size checks.

Prepare architecture diagram, experiment table and explanation for the review/demo.

Document why the final model was chosen and known limitations.

## Acceptance Checkpoints

☐ All listed Review 3 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 6. Recommended Files

architecture.md

static_cnn.py

feature_encoder.py

cnn_lstm.py

cnn_gru.py

experiments.py

configs/

results/

# 7. Critical Rules

Do not invent a novel architecture unless it can be implemented and evaluated within project constraints.

Keep experiments comparable: same split and clearly recorded settings.

Do not select a model from training accuracy alone.

Do not claim a combined automatic static/dynamic router unless it is actually implemented.

# 8. Definition of Done

☐ Source code is clean and modular.

☐ Actual evaluation/test evidence is saved.

☐ Input/output and preprocessing requirements are documented.

☐ Dependencies and run instructions are provided.

☐ Another team member can run a representative test.

☐ Known limitations are documented.

☐ Changes are committed through the agreed GitHub workflow.

# 9. MASTER PROMPT – Give This to Any AI

You are the implementation engineer for Member 4 – Model Architecture & Experiment Design.

PROJECT CONTEXT:
Project: Real-Time Indian Sign Language Recognition Using Spatial-Temporal Deep Learning. The system recognizes static ISL signs from a single frame and dynamic ISL signs from frame sequences. The dynamic pipeline uses CNN-based spatial feature extraction followed by LSTM/GRU temporal modelling. The final application uses a live webcam and displays the predicted sign as text.

MY OBJECTIVE:
Own the model-design and comparison layer: define the clean experimental architecture for spatial and temporal recognition, ensure interfaces between CNN and LSTM/GRU are correct, and select the final architecture from actual experiments rather than assumptions.

SCOPE:
- Architecture specifications for static CNN and dynamic CNN→LSTM/GRU interfaces.
- Tensor-shape verification and feature-dimension contracts.
- Experiment configuration and reproducibility.
- LSTM vs GRU comparison design.
- Optional custom-CNN vs transfer-learning comparison if resources allow.
- Ablation/optimization studies such as sequence length, hidden size, dropout and learning rate.
- Final architecture selection based on held-out results.

REQUIRED CONTRACT:
Static model: image_tensor -> class_logits | Dynamic feature encoder: frame_tensor -> feature_vector; temporal model: feature_sequence -> class_logits

CRITICAL RULES:
- Do not invent a novel architecture unless it can be implemented and evaluated within project constraints.
- Keep experiments comparable: same split and clearly recorded settings.
- Do not select a model from training accuracy alone.
- Do not claim a combined automatic static/dynamic router unless it is actually implemented.

WORKING METHOD:
Proceed phase by phase. Before major code:
1. State the current objective.
2. List missing inputs/information.
3. Inspect the dataset/code/configuration I provide.
4. Do not invent statistics, paths, results or licenses.
5. Propose the smallest correct implementation.
6. Give modular code with exact file placement.
7. Explain local execution.
8. Give tests and acceptance checkpoints.
9. Wait for my actual output/error before assuming success.

PHASES:
1. A Architecture specification
2. B Baselines
3. C Interface verification
4. D Controlled experiments
5. E Optimization
6. F Model selection
7. G Final documentation

REVIEW REQUIREMENTS:
Review 1:
- Create architecture diagrams for static and dynamic branches.
- Define model input/output and feature-sequence contracts.
- Review dataset constraints before fixing architecture.
- Prepare experiment plan and baseline definitions.
- Define what results must be recorded for fair comparison.
Review 2:
- Implement or coordinate reusable architecture modules.
- Verify CNN feature dimension entering LSTM/GRU.
- Run controlled experiments: LSTM vs GRU and selected sequence lengths/architectures where feasible.
- Record hyperparameters, seed, dataset split and results.
- Select candidates using validation and held-out evaluation rather than training accuracy.
Review 3:
- Freeze the selected architecture.
- Support final hybrid application with stable interfaces.
- Perform final robustness/latency/model-size checks.
- Prepare architecture diagram, experiment table and explanation for the review/demo.
- Document why the final model was chosen and known limitations.

HANDOVER:
Before declaring the work complete, ensure there is clean source code, documented configuration, stable input/output, actual test/evaluation evidence, dependencies, run instructions, sample test data where appropriate, and known limitations.

Start with the first phase. If dataset location, repository structure, model interface, or another required input is missing, ask me for it instead of guessing.

# 10. Review-Specific AI Prompts

## Review 1

I am working as Member 4 – Model Architecture & Experiment Design. Using the full specification above, help me complete Review 1 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Create architecture diagrams for static and dynamic branches.
- Define model input/output and feature-sequence contracts.
- Review dataset constraints before fixing architecture.
- Prepare experiment plan and baseline definitions.
- Define what results must be recorded for fair comparison.

## Review 2

I am working as Member 4 – Model Architecture & Experiment Design. Using the full specification above, help me complete Review 2 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Implement or coordinate reusable architecture modules.
- Verify CNN feature dimension entering LSTM/GRU.
- Run controlled experiments: LSTM vs GRU and selected sequence lengths/architectures where feasible.
- Record hyperparameters, seed, dataset split and results.
- Select candidates using validation and held-out evaluation rather than training accuracy.

## Review 3

I am working as Member 4 – Model Architecture & Experiment Design. Using the full specification above, help me complete Review 3 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Freeze the selected architecture.
- Support final hybrid application with stable interfaces.
- Perform final robustness/latency/model-size checks.
- Prepare architecture diagram, experiment table and explanation for the review/demo.
- Document why the final model was chosen and known limitations.