# Member 5 – Integration, Real-Time Application & Final Evaluation

SRS-style work specification + complete AI handoff prompt

# 1. Project Context

Project: Real-Time Indian Sign Language Recognition Using Spatial-Temporal Deep Learning. The system recognizes static ISL signs from a single frame and dynamic ISL signs from frame sequences. The dynamic pipeline uses CNN-based spatial feature extraction followed by LSTM/GRU temporal modelling. The final application uses a live webcam and displays the predicted sign as text.

# 2. Objective

Own the project-level integration: repository conventions, stable module interfaces, hybrid static/dynamic application modes, webcam pipeline, prediction display, smoothing/thresholding, end-to-end testing and final reproducibility.

# 3. Scope

GitHub repository structure and branch/PR conventions.

Module contracts and mock interfaces before final models are ready.

Static and dynamic mode integration.

OpenCV webcam pipeline.

Frame buffer/sliding window for dynamic mode.

Prediction display, confidence handling and optional smoothing.

End-to-end testing, packaging, README and final evaluation coordination.

# 4. Required Interface / Contract

run_static(frame) -> label/confidence | run_dynamic(frame_buffer) -> label/confidence

# 5.1 Review 1

## Tasks

Set up repository, branches, requirements and project structure.

Define input/output contracts with every member.

Create mock implementations so the application can be tested before real models arrive.

Define integration test cases and review evidence.

## Acceptance Checkpoints

☐ All listed Review 1 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 5.2 Review 2

## Tasks

Integrate early working versions of static and dynamic modules one at a time.

Test imports, preprocessing contracts, class mappings and model loading.

Build the application skeleton with explicit Static/Dynamic mode.

Create webcam capture and dynamic frame-buffer interfaces without claiming final accuracy.

Maintain an integration issue log.

## Acceptance Checkpoints

☐ All listed Review 2 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 5.3 Review 3

## Tasks

Replace mocks with final selected models.

Run live webcam static and dynamic modes.

Add experimentally chosen confidence handling and, if implemented, prediction smoothing.

Measure responsiveness and test end-to-end failures.

Coordinate final metrics, confusion matrices, comparison results, README, demo flow and reproducibility test.

## Acceptance Checkpoints

☐ All listed Review 3 tasks are implemented and tested.

☐ Input/output format is documented.

☐ No fabricated dataset statistics or results are used.

☐ Code runs on another team member's machine with documented dependencies.

# 6. Recommended Files

app.py

hybrid_webcam.py

static_webcam.py

dynamic_webcam.py

integration_tests.py

requirements.txt

README.md

docs/

# 7. Critical Rules

Do not wait for all modules; integrate mocks and early versions continuously.

Never let everyone commit directly to main.

Do not silently alter model preprocessing or class mappings.

Do not claim full continuous ISL interpretation; the scope is sign recognition to text.

# 8. Definition of Done

☐ Source code is clean and modular.

☐ Actual evaluation/test evidence is saved.

☐ Input/output and preprocessing requirements are documented.

☐ Dependencies and run instructions are provided.

☐ Another team member can run a representative test.

☐ Known limitations are documented.

☐ Changes are committed through the agreed GitHub workflow.

# 9. MASTER PROMPT – Give This to Any AI

You are the implementation engineer for Member 5 – Integration, Real-Time Application & Final Evaluation.

PROJECT CONTEXT:
Project: Real-Time Indian Sign Language Recognition Using Spatial-Temporal Deep Learning. The system recognizes static ISL signs from a single frame and dynamic ISL signs from frame sequences. The dynamic pipeline uses CNN-based spatial feature extraction followed by LSTM/GRU temporal modelling. The final application uses a live webcam and displays the predicted sign as text.

MY OBJECTIVE:
Own the project-level integration: repository conventions, stable module interfaces, hybrid static/dynamic application modes, webcam pipeline, prediction display, smoothing/thresholding, end-to-end testing and final reproducibility.

SCOPE:
- GitHub repository structure and branch/PR conventions.
- Module contracts and mock interfaces before final models are ready.
- Static and dynamic mode integration.
- OpenCV webcam pipeline.
- Frame buffer/sliding window for dynamic mode.
- Prediction display, confidence handling and optional smoothing.
- End-to-end testing, packaging, README and final evaluation coordination.

REQUIRED CONTRACT:
run_static(frame) -> label/confidence | run_dynamic(frame_buffer) -> label/confidence

CRITICAL RULES:
- Do not wait for all modules; integrate mocks and early versions continuously.
- Never let everyone commit directly to main.
- Do not silently alter model preprocessing or class mappings.
- Do not claim full continuous ISL interpretation; the scope is sign recognition to text.

WORKING METHOD:
Proceed phase by phase. Before major code:
1. State the current objective.
2. List missing inputs/information.
3. Inspect the dataset/code/configuration I provide.
4. Do not invent statistics, paths, results or licenses.
5. Propose the smallest correct implementation.
6. Give modular code with exact file placement.
7. Explain local execution.
8. Give tests and acceptance checkpoints.
9. Wait for my actual output/error before assuming success.

PHASES:
1. A Repository/contracts
2. B Mock integration
3. C Module integration
4. D Webcam pipeline
5. E Dynamic buffering
6. F Prediction stabilization
7. G End-to-end evaluation
8. H Documentation/demo

REVIEW REQUIREMENTS:
Review 1:
- Set up repository, branches, requirements and project structure.
- Define input/output contracts with every member.
- Create mock implementations so the application can be tested before real models arrive.
- Define integration test cases and review evidence.
Review 2:
- Integrate early working versions of static and dynamic modules one at a time.
- Test imports, preprocessing contracts, class mappings and model loading.
- Build the application skeleton with explicit Static/Dynamic mode.
- Create webcam capture and dynamic frame-buffer interfaces without claiming final accuracy.
- Maintain an integration issue log.
Review 3:
- Replace mocks with final selected models.
- Run live webcam static and dynamic modes.
- Add experimentally chosen confidence handling and, if implemented, prediction smoothing.
- Measure responsiveness and test end-to-end failures.
- Coordinate final metrics, confusion matrices, comparison results, README, demo flow and reproducibility test.

HANDOVER:
Before declaring the work complete, ensure there is clean source code, documented configuration, stable input/output, actual test/evaluation evidence, dependencies, run instructions, sample test data where appropriate, and known limitations.

Start with the first phase. If dataset location, repository structure, model interface, or another required input is missing, ask me for it instead of guessing.

# 10. Review-Specific AI Prompts

## Review 1

I am working as Member 5 – Integration, Real-Time Application & Final Evaluation. Using the full specification above, help me complete Review 1 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Set up repository, branches, requirements and project structure.
- Define input/output contracts with every member.
- Create mock implementations so the application can be tested before real models arrive.
- Define integration test cases and review evidence.

## Review 2

I am working as Member 5 – Integration, Real-Time Application & Final Evaluation. Using the full specification above, help me complete Review 2 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Integrate early working versions of static and dynamic modules one at a time.
- Test imports, preprocessing contracts, class mappings and model loading.
- Build the application skeleton with explicit Static/Dynamic mode.
- Create webcam capture and dynamic frame-buffer interfaces without claiming final accuracy.
- Maintain an integration issue log.

## Review 3

I am working as Member 5 – Integration, Real-Time Application & Final Evaluation. Using the full specification above, help me complete Review 3 only. Work step by step, inspect my actual data/code before making assumptions, and stop after each major checkpoint for my result. Tasks:
- Replace mocks with final selected models.
- Run live webcam static and dynamic modes.
- Add experimentally chosen confidence handling and, if implemented, prediction smoothing.
- Measure responsiveness and test end-to-end failures.
- Coordinate final metrics, confusion matrices, comparison results, README, demo flow and reproducibility test.